PROJECT PROPOSAL

SpectraDerm

AI-Powered Early Warning and Skin Monitoring Using RGB-to-Spectral Reconstruction, Multimodal Analysis, and Evidence-Grounded Multi-Agent AI for Subtle Skin Changes

AI Bootcamp Batch- 6 Capstone Proposal — 3-Person Team

(Zainab Fatima, Javaria Akbar, Ayesha Noor)

# 1. Introduction

SpectraDerm is an AI capstone project that helps users track subtle changes in their skin over time using ordinary RGB smartphone photos. Regular photos capture useful visual detail, but they miss much of the optical information that specialized multispectral or hyperspectral cameras can detect and people often struggle to notice small, gradual changes by eye alone.

Rather than requiring expensive spectral hardware, SpectraDerm uses AI to reconstruct estimated spectral information directly from RGB images. It combines this estimated spectral signal with RGB features and a user's scan history to flag unusual or changing patterns, then uses retrieval-augmented generation (RAG) and a small team of specialized AI agents to explain results, apply safety checks, and suggest appropriate next steps. The system is built and demonstrated as a functional capstone prototype, not a certified medical device.

# 2. Problem Statement

RGB photography is accessible but optically limited, and subtle skin changes are easy to miss through casual visual comparison. Multispectral and hyperspectral imaging capture richer information but rely on specialized, costly equipment that is impractical for everyday personal use. This leaves a gap between advanced spectral skin imaging and accessible day-to-day monitoring.

SpectraDerm explores whether AI can help close that gap estimating spectral information from ordinary RGB images and combining it with prior scans to support early awareness of changing skin patterns, without attempting to diagnose disease.

# 3. Aim

To build an end-to-end AI-powered skin monitoring prototype that reconstructs estimated spectral information from RGB images, combines it with RGB features and scan history, establishes a personal baseline per user, generates an early-warning change score, and delivers evidence-grounded, safety-checked explanations and next-step guidance through a multi-agent AI system.

# 4. Objectives

- Build an RGB preprocessing and image-quality-checking pipeline.

- Detect relevant skin regions in uploaded images.

- Implement RGB-to-spectral reconstruction and evaluate its quality.

- Extract RGB and estimated spectral features.

- Train RGB-only and RGB + spectral ML models and compare them.

- Implement an early-warning / change-detection mechanism.

- Build a personal baseline and longitudinal monitoring system.

- Develop a dermatology-focused RAG knowledge base.

- Implement multi-agent AI for analysis, monitoring, evidence, and safety.

- Expose these capabilities through MCP tools.

- Build a simple frontend/backend for the full workflow and test the integrated system.

# 5. Scope

Image Processing

- Image quality assessment, skin segmentation, relevant-region detection.

Spectral AI

- RGB-to-spectral reconstruction, reconstruction evaluation, spectral visualization.

Multimodal Analysis & ML

- RGB and spectral feature extraction combined with temporal (scan-history) information.

- RGB baseline model and RGB + spectral model, with change/anomaly scoring.

Personal Monitoring

- Personal baseline, historical scan comparison, change visualization.

Generative AI

- Dermatology knowledge base, RAG retrieval, evidence-grounded explanations, multi-agent workflow.

Application

- User management, scan history, results dashboard, AI explanation, next-action guidance, dermatologist referral.

# 6. Datasets

Three dataset roles are planned:

| Role | Dataset / Status |
| --- | --- |
| Dataset A — RGB-to-spectral reconstruction | Hyper-Skin primary dataset for training and evaluating the reconstruction component. |
| Dataset B — Spectral skin analysis | UMINHO-HSFD for developing and evaluating spectral-based skin analysis. |
| Dataset C — Testing & robustness | Under consideration; not yet finalized. |

Final dataset selection will be confirmed against availability, licensing, image quality, spectral bands, labeling, subject distribution, and skin-tone diversity before model development begins.

# 7. Proposed System / Workflow

RGB Image → Image Quality Check → Skin/Region Detection → AI Spectral Reconstruction → RGB + Estimated Spectral Features → ML Analysis → Change/Early-Warning Score → Personal Baseline & History → Temporal Comparison → AI Agent System → RAG + Safety + Next Action → Final User Report.

# 8. AI/ML Components

RGB-to-Spectral Reconstruction

Given an RGB image (H×W×3), the model produces an estimated spectral representation (H×W×N) using a pretrained or open-source architecture selected for dataset compatibility, candidates include HyperCNN- or Pix2HS-style approaches. This output is always presented as AI-estimated spectral information, not as an actual NIR, multispectral, or hyperspectral measurement.

Feature Extraction

RGB features (color, texture, shape, local contrast, pigmentation cues), estimated spectral features (band-wise intensity, spectral ratios/differences, regional statistics), and temporal features from prior scans are combined for downstream analysis.

Modeling & Early Warning

An RGB-only baseline (e.g., Random Forest, XGBoost, Logistic Regression) is compared against an RGB + spectral model to test whether estimated spectral information adds useful signal. The output is a change/anomaly score (Stable → Monitor → Higher Change) reflecting deviation from a personal or learned reference pattern, it does not represent disease probability or a diagnosis.

Personal Baseline

A user's first scan establishes their personal reference baseline; later scans are compared against it to flag Stable, Changed, or Increasing Change patterns, with an optional visual difference map highlighting the affected region.

# 9. RAG & Multi-Agent AI

A dermatology-focused knowledge base (pigmentation, melanin, general dermatology, common conditions, warning signs, and when professional assessment may help) is embedded and stored in a vector database (e.g., Sentence Transformers with FAISS or Chroma), letting the system ground its explanations in retrieved evidence rather than relying solely on a language model's general knowledge.

Specialized agents divide responsibility across the workflow:

- Vision Agent — image analysis and ML outputs.

- Monitoring Agent — scan history, comparisons, trends.

- Evidence Agent — RAG retrieval and explanation.

- Safety Agent — appropriateness checks and referral triggers.

- Referral Agent — surfaces nearby dermatologists when needed.

- Orchestrator Agent — coordinates the overall workflow.

A Product Agent role is scoped narrowly for this capstone to suggesting general OTC skincare product categories (e.g., gentle cleansers, moisturizers, sunscreen) never specific brands and only when a persistent or concerning change doesn't instead call for a dermatologist referral.

# 10. MCP & Application

A Model Context Protocol (MCP) server will provide a standardized tool layer through which the agents can access the underlying system capabilities. Potential MCP tools include:

- reconstruct_spectrum()

- analyze_skin()

- extract_features()

- calculate_warning_score()

- compare_scans()

- retrieve_evidence()

- get_skin_history()

- find_dermatologists()

- get_partner_products()

- generate_report()

The backend manages pseudonymous user IDs, scan IDs, timestamps, consent status, and scan history. The frontend follows a simple flow: Home → Scan → Analysis → Result → History → Explanation → Next Action, with results shown as a highlighted region plus a plain-language message (e.g., "Monitoring Recommended — unusual change detected in one region").

# 11. Privacy, Security & HIPAA

Because SpectraDerm handles skin images and potentially sensitive information, the design incorporates pseudonymous identification, minimum-necessary data collection, access controls, secure storage, consent management, and data deletion mechanisms. The approach is HIPAA-aware / HIPAA-inspired, but the project does not claim legal HIPAA compliance, actual compliance depends on the deploying organization, environment, data flows, and jurisdiction, well beyond what a capstone prototype can establish.

# 12. Testing & Evaluation

- ML: spectral reconstruction quality, RGB vs. RGB+spectral performance, generalization, skin-tone diversity, false positive/negative rates.

- RAG & Agents: retrieval relevance, evidence grounding, hallucination control, safety responses, referral correctness.

- MCP: each tool tested independently for correct agent-facing results.

- End-to-end: Photo → Reconstruction → Features → ML → History → Agents → RAG → MCP → Report.

# 13. Expected Outcomes

A working prototype demonstrating RGB-based skin analysis, AI-estimated spectral visualization, combined RGB/spectral feature analysis, early-warning change scoring, personal monitoring with historical comparison, RAG-based explanations, a multi-agent workflow, MCP tool integration, dermatologist referral when appropriate, general OTC category suggestions, and privacy-aware user/scan management, demonstrated as a single end-to-end user journey rather than isolated components.

# 14. Team Structure

| Member | Focus |
| --- | --- |
| Member 1 (Zainab Fatima) — Data, Computer Vision & Spectral AI | Dataset A / Hyper-Skin, data preprocessing, image quality assessment, skin segmentation, region/lesion localization, RGB-to-spectral reconstruction, reconstruction validation, spectral feature visualization. |
| Member 2 (Ayesha Noor) — Machine Learning, RAG & AI Agents | Dataset B / Multispectral Skin Lesion Images analysis, RGB and spectral feature extraction, combined feature engineering, RGB baseline and RGB+spectral models, early-warning/anomaly scoring, personal spectral baseline, longitudinal comparison, change visualization.. |
| Member 3 (Javaria Akbar)— Backend, Frontend, Privacy & Testing | Medical RAG knowledge base, document processing and retrieval, AI agents, safety logic, MCP integration, dermatologist referral, report generation, backend/frontend development, product recommendations, privacy/security, testing and final integration. |

# 15. Proposed Tech Stack

| Area | Proposed Technologies |
| --- | --- |
| Programming | Python |
| Deep Learning | PyTorch |
| Computer Vision | OpenCV / PyTorch |
| Spectral Reconstruction | HyperCNN / Pix2HS-style or suitable alternative |
| ML | XGBoost / Random Forest / Logistic Regression |
| Data Processing | NumPy / Pandas / scikit-learn |
| RAG | Sentence Transformers |
| Vector Database | FAISS / Chroma |
| Backend | FastAPI |
| Database | Suitable database system |
| AI Agents | LLM-based agent framework |
| Tool Integration | MCP |
| Frontend | Suitable web application framework |

The final technologies may be adjusted according to dataset compatibility, available resources, and capstone time constraints.

# 15. Development Roadmap

Phase 1: Data & Preprocessing

Phase 2: Computer Vision

Phase 3: Spectral Reconstruction

Phase 4: Feature Extraction & ML

Phase 5: Personal Baseline & Early Warning

Phase 6: RAG & Multi-Agent AI

Phase 7: MCP & Backend

Phase 8: Frontend Integration

Phase 9: Testing

Phase 10: Final Demo.

# 16. Limitations

- Estimated spectral output is a model prediction, not an actual multispectral/hyperspectral measurement.

- The change score reflects deviation from a reference pattern, not disease probability or diagnosis.

- SpectraDerm does not diagnose skin diseases, replace dermatologists, or provide definitive medical treatment.

- It cannot guarantee that a detected change is medically significant.

- As a capstone, it does not constitute legal HIPAA compliance or a validated clinical tool.

# 17. Conclusion

SpectraDerm brings together computer vision, spectral reconstruction, machine learning, temporal monitoring, RAG, multi-agent AI, and MCP into a single, practical capstone application. It addresses a real accessibility gap, rich spectral imaging exists, but the hardware is out of reach for everyday use, by estimating spectral information from ordinary RGB photos and pairing it with personal scan history to support early awareness of subtle skin changes.

The result is a monitoring and awareness tool, not a diagnostic one: it pairs evidence-grounded explanations and safety checks with dermatologist referral and general OTC category suggestions when appropriate, giving the three-person team a realistic, achievable way to demonstrate how these AI/ML technologies work together in a responsible, user-oriented application.

# 19. RTCCO Prompt

R —Role Act as an experienced AI/ML capstone mentor and technical proposal writer. Write for an AI/ML Bootcamp capstone, not a university research thesis.

T —Task Using all the SpectraDerm information and project documents already available to you, write a professional, concise final project proposal for our 3-person AI/ML capstone.Use this title SpectraDerm: AI-Based Early Warning and Skin Monitoring Using RGB-to-Spectral Reconstruction, Multimodal Analysis, and Evidence-Grounded Multi-Agent AI for Subtle Skin Changes.

C —Context SpectraDerm uses ordinary RGB images to:

- Reconstruct AI-estimated spectral information.

- Combine RGB + spectral features for skin analysis.

- Detect subtle changes over time using a personal baseline.

- Generate an early-warning/change score.

- Use RAG for evidence-grounded explanations.

- Use specialized AI agents for vision, monitoring, evidence, safety, referral, and orchestration.

- Use MCP as the tool/integration layer.

- Provide a frontend/backend application.

Problem: RGB images may miss useful optical information, while multispectral/hyperspectral cameras can provide richer information but are expensive, specialized, and not easily accessible.

C —Constraints

- Keep it concise and practical.

- Make it sound like an AI/ML Bootcamp capstone, not academic research.

- Do not include Research Question, Research Hypothesis, Literature Review, or Research Methodology sections.

- Avoid excessive technical detail.

- Do not claim SpectraDerm diagnoses diseases.

- Do not call estimated spectral output actual hyperspectral/multispectral measurements.

- Do not describe the change score as disease probability.

- Do not invent Dataset C.

- Do not recommend specific product brands.

O — Output Write a polished proposal of approximately 1,200–1,800 words using a clear structure:

- Introduction

- Problem Statement

- Aim

- Objectives

- Scope

- Datasets

- Proposed System / Workflow

- AI/ML Components

- RAG & Multi-Agent AI

- MCP & Application

- Privacy, Security & HIPAA

- Testing & Evaluation

- Expected Outcomes

- Team Structure

- Development Roadmap

- Limitations

- Conclusion

Keep the proposal coherent, realistic, and achievable for a 3-person AI/ML Bootcamp capstone.